BSc Project Log Book

Student Name: Amirali Famili

Project Name: Emotion Interpretability in LLMs

Internal Supervisor: Dr. Rodrigo Souza Wilkens

External Supervisor: (if any) No External Supervisor

Log of Activities

Date

Key activities

Outcomes

Comments/Action plans

02/10/2024

Going through project ideas

Interest in emotion learning in LLMs

Need more time to decide on the scope of the project

03/10/2024 - 08/10/2024

Ideas on the project topic, scope and planning for the meeting

Designed detailed diagram of the architecture of the model

Project goals are still unclear and needs supervision

12/10/2024

Went through Ideas with supervisor.

Decided major aspects of the project.

Still need to decide topic (title) of the project

23/10/2024 - 25/10/2024

Research on the unanswered questions for the project topic.

Narrowed down the topics in my interest

Should discuss the topics with supervisor

25/10/2024 - 30/10/2024

Discussing ideas with supervisor regarding topic, goals, etc…

Decided on the topic of Emotion learning in LLMs

Need to research the explainability techniques and model(QWEN)

31/10/2024

Research and think on the project goals

Wrote down and shared the clear project goals with supervisor.

Need further research on the topic.

1/11/2024 - 3/11/2024

Research on QWEN and Explainability techniques, red articles

Obtained a clear vision on the scope of the project.

Need more detailed research on QWEN architecture, literature

04/11/2024 - 08/11/2024

Worked on the literature review and further research

Made a draft and sent it to supervisor.

Literature review needs major improvements (based on feedback)

09/11/2024 - 13/11/2024

Resolved the issues of the literature review mentioned by the supervisor,  improved the architecture and content of the literature review.

Made another draft and shared it with my supervisor

The improvements mentioned by the supervisor helped a lot and made me correct the architecture of the literature review and its contents and scope.

15/11/2024 - 19/11/2024

Red articles, in depth research for the literature review, key improvements of the literature review, added transformer architecture.

Made the final adjustments to the literature review and made it ready for submission.

The abstract still needs work, as well as the conclusion part, the project roadmap and specification needs to be reviewed and corrected.

28/11/2024 - 07/12/2024

Defining project repository, file structure, downloaded necessary resources, and researched on different code implementations.

Gathered knowledge on probing techniques, as well as touch and transformer libraries. Managed to interact with hugging face hub in order to download default models on local computer.

I should pre-process the datasets, I have downloaded and take action on how to probe simple models.

Due to lack of memory I couldn’t download QWEN2-7b, instead I plan to start working on smaller models like BERT to accomplish the probing task.

10/12/2024 - 14/12/2024

Wrote the code for pre-processing the datasets (GoEmotion and ISEAR), made relevant plots for demonstration in Jupyter notebook, and a separate python file for pre-processing and calling the datasets into code.

Managed to finish the work on the datasets, which made my work easier by just importing the file and calling the relevant function for retrieval of the dataset as a data frame.

The ISEAR dataset in particular had several issues, I downloaded it from this GitHub repository https://github.com/JULIELab/ISEAR, some parts of it required manual corrections and some was done with python.

16/12/2024 - 18/12/2024

Wrote a code for probing the BERT model and managed to get some results from this code on where does emotion learning happens in BERT based on the data from GoEmotion and ISEAR datasets.

Got a clear understanding on how does a classifier probe works, how to work with default models locally and access their hidden states and attention heads.

Each time I run the code it could take 2-3 hours,  with only the first 1000 samples. This process involves: giving one batch of samples and their labels to the model,  only calculate the forward pass (since we are only working on the default model and weights are frozen), extract the hidden states of the model for each sample, give the hidden states of each of the n layers to each of the n probes as inputs along with the same label passed to the model. After training each probe with 3 epochs, I validate the probes by getting each of the n probes to classify the 1000 samples and try to predict the label (probes with highest accuracies are considered the layers where emotion learning is happening). All this was done in a single loop! (With No Programming Norm)

22/12/2024 - 30/12/2024

Wrote a code for downloading different QWEN models into my local computer and attempting to pass a single line of string to the model to validate their response and extract the hidden states for that string.

I ran into various errors and issues just tying to use different models of the QWEN series (***).  My main issue was that I didn’t have a Nvidia GPU to take advantage of CUDA, to resolve it I had to offload the hole model on CPU (So far I only managed to get it to work for QWEN2-0.5B model, which is considered the most lightweight of all the QWEN series).

I have made a detailed explanation regarding the issues I ran into and how I managed to resolve them in this hackmd notebook:

https://hackmd.io/@JvKZuse-TeuIH4jY23k2TA/HkFWZ25Lyl

I am struggling with my available storage space, my Mac has 128Gb of space almost 100Gb of which are file systems. Moreover, Despite the large size of the QWEN model series them selves (shards), since the number of layer (as well as neurones per layer) increases when working with big models with 7 billion parameters, the size of the extracted hidden states also increases (extracted per layer), which leads to memory issues.

Even ignoring all the memory issues, since I don’t have a Nvidia GPU, so I can’t properly run QWEN models (since it’s recommended by it’s developers to use CUDA), and my kernel always crashes when trying to load the model shards, because I have to offload the entire model on CPU/RAM which rans out of memory.

08/1/2025

Shared what I have done so far with my supervisor.

They also suggested that I should work on a smaller model like QWEN2-0.5B.

I think at this stage it’s best to write a generalised code which works with every given model name and given dataset. Doing so would make my work easier once I got the computational power needed for working on larger QWEN models.

18/1/2025

Still working on the generalised code for a best coding practice, worked on the documentation and commenting of my project.

I have made some progress with generalising the datasets and QWEN models.

The workflow is a bit slow and ambiguous, when trying to understand machines from an emotion learning perspective, you can chase your own tail with leads on wrong clues. Machines don’t intentionally (are not programmed to) pick up emotions, but they pick up pieces and learn how to express themselves in a polite way and react when you write to them harshly. They learn this from cross validating numerous examples they come across, where there isn’t a law for emotions but in this big big scale of data, a pattern of emotions will strangely reveals itself. Just like when we humans try to learn how to behave in certain situations based on the examples we see in real life, so far I have came to the conclusion that most Machine Learning algorithms will pick this up, and my other conclusion is that, what I have talked about can be found anywhere with any data (even emotionless chunks of text will have an Omen stuck to them) and as you would imagine it’s a sea where any AI model will come across whether they like/want it or not. My research will give developers an insight about the type of  (emotional) data that their models are learning and they have no control over it and call it Bias. When my research is complete, I could express my findings using other model results and dig up a pattern that everyone ignores, a pattern that NEVER changes (only slightly with relevance to the situation). My main goal is to learn this pattern, the elements in data that is causing it, as well as the layers in which emotion learning is happening.

08/2/2025

Running the model and comparing the results

I have compared several models and datasets, in order to find a pattern I can show.

The overall progress of my work has been slowed, due to long runtimes and meaning less results. I am also struggling with my own health problems.

18/2/2025

Red some articles regarding my work, compared others work with my own.

I haven’t found anyone working on the exact thing I’m working on,  I could be going the wrong way, but I won’t give up until I have tried everything.

My outcome pace has dropped as we get closer to exam period, I’m also struggling with some mental health problems which are effecting the pace of my work.

18/2/2025

Red some articles regarding my work, compared others work with my own.

I haven’t found anyone working on the exact thing I’m working on,  I could be going the wrong way, but I won’t give up until I have tried everything.

My outcome pace has dropped as we get closer to exam period, I’m also struggling with some mental health problems which are effecting the pace of my work.

20/2/2025

Meeting with supervisor, instructions on what to do next, easier tasks given by supervisor and some ambiguities were resolved.

After suggestion of supervisor on separating the hidden states, extract and probing them on an external storage to address the size limitations carved by hidden states of LLMs.

I have understood the task given to me a little  better now, however I have only the right frame for processing datasets and probing LLMs; There are still some vague areas, specially on putting our finger down on the exact layer responsible for emotion learning.

12/3/2025

I have been working on a code for only giving a row of question from my dataset and extracting the hidden states of the froze model. I have had good progress but it’s the exam period and I have so many readings to do, influencing the pace of my work.

I have a new Jupyter notebook file which can extract the hidden states of any model and dataset (still working on the generalisation), this could put me ahead by ages.

Even though I am making progress but the mental and physical strains on my mind are giving out, I have continuous headaches not from working on the project or reading a couple of papers and lecture notes. I feel like there is a more fundamental memory issue that I have and need to get it checked.

23/4/2025

I have applied for an interruption of studies, the headaches keep getting worse and not a guarantee anymore if I’ll be able to finish my final year in uni. I have talked things over with Welfare and Student mental health services, got diagnosed by a few doctors and professionals, they weren’t able to tell me anything new about my condition but verified that my problem is growing and getting worse.

I am so disappointed that I couldn’t work on my project along the pain, it sounds like something I do. However, when there is a serious problem growing its roots to your core, it’s also a wise decision to step back and wait.

I have searched for a medical roadmap in my own country, right now it’s the best course of action for someone with my condition.

28/5/2025

I have bought my tickets and got my new passport, I’m going back to my own country.

I have bought my tickets and got my new passport, I’m going back to my own country.

Hopefully, I will keep updated with my project, trial and errors as well as unending academic questions raised by my project.

28/5/2025

I have bought my tickets and got my new passport, I’m going back to my own country.

I have bought my tickets and got my new passport, I’m going back to my own country.

Hopefully, I will keep updated with my project, trial and errors as well as unending academic questions raised by my project.

——————————————————————————————————————————

12/4/2026

After about a year of different treatment methods, I managed to get back to my studies, enrolling in a university and find a job I can grow in. I have been distant from my project and studies in Exeter university as I had other work, research and studying to do. The fact that I forgot about how time consuming and hard this project is and with network and storage limitations in my country it was and still is practically impossible to load a new model and extract it’s hidden states.

Even still, I will try to get back to my project and studies along my work and other university research I’m committed t.

I have been distant from this project and generally Large Language Models for months, however I’m getting back to game, there are new methods, algorithms and technologies which will have to be overviewed to refine the result of this project.

03/5/2026

I have been reading articles and exploring new aspects of the machine learning and AI in general. I have made a few python scripts for my project, but they are not all that useful or best coding practice.

I have managed to pull myself together and focus my attention on this project in my spare time.

I have enrolled in a university in my country and I spend my days at my current job, this leads me little time to work on this project in depth, but a consistent update is better than an in-depth and separated efforts.

26/5/2026

I have re visited the previous codes I have written and tried to write something similar for other models, I have been freeing up space on my computer and I have bought a 2Tb external hard drive so I could store the hidden states in an. External storage.

Even though I managed to almost solve my space complexity, I still struggle with internet issues, the speed and price of internet for large downloads or data transfers (like downloading the model itself) happen to be extremely deficient, as if this is a forbidden action I’m trying to perform under Iranian servers.

I’m planning on doing some of my downloads on my workplace, I have permission from my employer and should be fine to download the models (since I have to do this with a VPN it’s turning into a nightmare to succeed). Once I figure out the best course of actions for obtaining the hidden states of these models, I can start my analysis stage where it should get a little bit more exciting.

22/6/2026

Red articles, performed analysis on the data, revisited the specification for this project, including my own paper on the specification and of the question, to understand to what extend I have to research and develop my project, since my country has been in war up until now, my communication link with my supervisor has been cut, so it has been a little difficult to find the correct path.

Although I have made some progress, the past year has been extremely difficult for the progression of this project, even if I don’t talk about war, internet cuts and continuous horrible internet speed, not to mention the filtering of academic sites.

I’m running out of options to essentially progress with the workflow of this project, the internet speed is like a cruel joke for what I’m trying to do.

16/8/2026

I have red a few interesting articles regarding my work, managed to create a better environment for handling my project needs, I have organised and cleaned the project folder, managed to create a unified json format for storing each call to the model hidden state and cull all the information regarding the hidden states like hyper parameters, different probes and tokenisation of words into a single json for ease of use by computer.

I have managed to make some breakthroughs, even though I haven’t got any new results, I have organised and cleaned my environment, added comments and notes, cleaned the codes and explained them, cleaned up the printing formats and json files being saved, overall reduced the overhead of the data which made my code to run faster on overall.

For further actions and planes, I have saved a few articles to read regarding my work, I will try to refine my folder and file structures in the spare times where the model is running on my computer (can’t say it has been easy nor efficient with all the processors busy, I can’t really use my laptop even for restructuring folders). My Main issue remains with the lack of proper internet speed and storage for hidden states, besides these my project should work, even with other models and datasets. I haven’t wrote much on my logbook either, whilst I’m woking on my project regularly, I don’t make much progress to write about, hence the time delay between the logs I wrote. I believe I’m using the logbook wrong and I should write down every small thing that I do and their consequences, at least this is what I have recently learned. I can make up for this from here on.

19/8/2026

After obtaining a reliable 2Tb external storage, I can manage to save my result efficiently on my storage and analysis it from there, I’m still struggling with internet issues, the problem isn’t loading the models from hugging face, but connecting to the pip server files.pythonhosted.org in particular. I’m also reading the latest papers to make up for my absence.

Optimised the code and working further on different files and approaches, as well as different hyperparameters,  I have also increased the size of each batch of hidden state extracted from the QWEN models, which should work out for the better with a larger external storage by reducing the number of total files. The previous approach wasn’t working where we were essentially limited by the size of each batch file created, because the size limit was 1Gb per file for Google Drive.

I’m running the code and analysing the results along my daily job and day to day chores, but I feel like what I’m doing is kind of vague as I don’t have enough supporting evidence for my claims and just a few trial runs of one code with a few models isn’t enough.

20/8/2026

Managed to write a cleaner code, improved the efficiency and speed of the whole code, removed overhead data, spaces and intends, resulting in a 2-3 times faster code (generally by ignoring some data and saving only the hidden states without space Not in JSON format).  Also wrote other versions of code to extract the hidden states and analyse their results, I have also had progress with amount of information I can convey with each batch of data, everything is expressed in great detail and yet it’s possible to remove them from code with one command.  I have created a new file and folder structure and will enforce it on my entire project, should result in a readable project.

Although I managed to increase the performance of my model, running the model on the cpu can be extremely expensive, main issue is speed, where the operations on the cpu essentially stop my Mac from doing practically anything else. Another minor issue that I faced was crashing the kernel, when overloaded kernel can crash and stop the hidden state extraction process, however I addressed the issue right away by updating my code so that it would automatically detect the previous hidden state extracted and continues from the batch it had crashed on and always creates the correct (same) output and progresses my work.

The new modification to the code have enabled faster code runs, more efficient data (hidden state) handling and allows me to focus on relevant papers and methodologies. The code that took several weeks to create an incomplete and useless output; now can save the same output within 4-5 hours, mainly due to change of file format from .JSON to .npy, which significantly reduced the computation power needed, time spent on the task as well as the size of the output file. I’m planning on working with different datasets and models, now that I have a faster and more efficient code. it’s time to run other models and datasets on the background, while I analyse the hidden states extracted from current models and datasets.

21/8/2026

Ran the code for the purpose of extracting the hidden state of chosen models, after failing to load the shards of larger models, I decided to expand my area of research and try to compare smaller models for now, to have different results I can compare.

I have ran across an existing problem that I faced long ago, there is no way to run QWEN2-7b model on apple silicon 86x_64x CPU, no matter how I reconfigure the hyper parameters such as batch size, tokenisation and any other method I could think of to reduce the amount of work on CPU, but what I’m doing is computationally expensive by nature.

I was planning on writing a new code which slightly changes the direction of my project, previously I was trying to compare the emotion learning in older and newer QWEN models to compare the performance of newer transformer in the context of emotion learning, now I’m loading 25 smaller models ranged from 0.5b to 4-5b parameter models. However since there weren’t many QWEN models, I was forced to add some light weight models for a point of comparison. Furthermore, I haven’t had a chance to talk with my supervisor recently, so the answer to is what I’m doing is still right ? (from a bigger picture) remains vague, however I have kept QWEN series as an important family of models both bundled together and for comparing in the relevant small model group (size wise).

22/8/2026

Ran the code for the purpose of extracting the hidden state of chosen models, after failing to load the shards of larger models, I decided to expand my area of research and try to compare smaller models for now, to have different results I can compare.

I have ran across an existing problem that I faced long ago, there is no way to run QWEN2-7b model on apple silicon 86x_64x CPU, no matter how I reconfigure the hyper parameters such as batch size, tokenisation and any other method I could think of to reduce the amount of work on CPU, but what I’m doing is computationally expensive by nature.

I was planning on writing a new code which slightly changes the direction of my project, previously I was trying to compare the emotion learning in older and newer QWEN models to compare the performance of newer transformer in the context of emotion learning, now I’m loading 25 smaller models ranged from 0.014b (ELECTRA) to 4-5b parameter models. However since there weren’t many QWEN models, I was forced to add some light weight models for a point of comparison. Furthermore, I haven’t had a chance to talk with my supervisor recently, so the answer to is what I’m doing is still right ? (from a bigger picture) remains vague, however I have kept QWEN series as an important family of models both bundled together and for comparing in the relevant small model group (size wise).

23/8/2026

I have managed to put together all the separate scripts that I was working on, as a very large main source of truth for extracting hidden states from any given model name on Hugging Face. Currently I’m using only go emotion and ISEAR datasets,  and I’m planning to add another dataset (supervisor recomndation) in a near future. However due to failure of running LLM on my computer even though I resolved the memory issue, I have decided to use smaller LM and focus on where emotion learning is happening across 25 different small language models.

Loading and saving the hidden state of all these models over two large datasets, has been extremely hard to process without errors, specifically because each model uses different structure (encoder-only, decoder-only), configuration and NN design. This was my main problem that I had to struggle with, it’s easy to write the hugging face of the models into a list, but for a generalised code the most important process is linking the configuration of model processor and configuration of the next model ready to be processed.

I think the code I wrote was a more efficient solution that writing 25 separate files for handling each model, the solution I came up with may be just a tool for getting the hidden states, My background of programming tells me that at the cost of endless nights the new code I wrote was a step in the right direction. However, I have been so occupied with catching up with the project that I completely forgot to save any change I make into git, I can also put the exact commit version in the logs so it would be clear what has changed and what exactly I’m talking about here.

24/8/2026

I red QWEN3 Technical report and QWEN Image for new models and relevant research or results close to my project. I have managed to move my code runtime and storage in my old pc with windows 7, I had problems adapting to the new environment. I managed to write a generalised version of the probing system, however I was stoped by a bottleneck, If the extractor had missed a few batches or samples or if the same problem happens while reading probs then the whole experiment becomes meaningless.

Given this and the fact that I’m running my code on cpu and the kernel crashes often so I had to adapt to these matters via code and leaving tokens and backups to continue from where it had left off. This makes me think that the entire runtime was meaning less however it’s not the same with the clean generalised codes I have written to a certain problem, and are reusable anytime.

My first course of action is to safeguard the result of my work, I was thinking of labelling them and giving them creative ids like hyper parameters. I will try to clean the structure of the files, I ended up with several versions of the code that are all working, I have failed to use a proper version control mainly due to limited and expensive internet but I will move on to GitHub from today on by any means.

25/8/2026

I have created a unified version of extract hidden states, which can also can automatically start from previous batches, repair and add the missing files, makes a unified file format for the output files with relevant metadata. With more sophisticated error handling system.

The code is still slow on execution (mostly computational limitations), however it successfully generalises to other models with different structure, hyper parameters and other configurations. It acts as a stand alone python script for extracting the hidden states of any model present in the hugging face platform with just a model name (while you can add any dataset you want).

I haven’t had enough time for a proper version control scheme, I have been trying to use GitHub but I spent most of my time debugging and rerunning the extractor, analzer and probing functions.  I want to improve the code I have further since I have failed to load big QWEN models on my Mac, I’ll try to gather as much data and models as I can and take it from there. Data first.

26/8/2026

I have attempted to push the project to GitHub, made the analyser work more efficiently with more advanced graphs from seaborn library, continued over extracting the hidden states of the new light weight models. Red articles in my relevant area of project, compared some results.

I have a better idea of what I should do now, and the work flow of the project is also a hole lot neater, simple but efficient implementations with advanced debugging system for the entire project and the visualisation through Jupyter notebooks really helped with the clarity of the results and the next steps needed to be taken.

There is still a lot of room for improvement, I have to make a schema of the project with ERMs to better understand the project it self, the vague parts of it where there are gaps, identify the sections that needs to be changed and plan the next action based on it.

27/8/2026

I have created a public ssh key for GitHub and managed to progress with GitHub, I just get internet (connection) errors when trying to push my project to GitHub which should be resolved with a better connection. Updated the extraction to straight up the standards for saving the hidden states so not only it could be found useful in this but in other projects as well when they need a model’s hidden state.  However there is still room to scale up the project.

Worked on a new extraction file with higher standards for saving the hidden states data, wrote more advanced analysis for studying the final snapshots of the models. Improved the visualisers with more relevant data, introduced more sophisticated printing system.

Clean project root files, update the files to latest versions and techniques, enhance commenting and overall explanation of the workflow documentations and philosophy behind my work, interpretable final result,  make it easier and more automatic and generalisable for other projects.

29/8/2026

Github now has the final version of my project,  Today I worked on the probing code as well as the extraction code, I have both codes running for saving time, since I don’t really do long run’s I’m mostly debugging and generalising my code. I have been in touch with university and they mentioned they expect me to return January 2027.

Despite slow computer that I have barely working for research, there haven’t been any problems, I have created a neat workflow from extracting the hidden states to probing and displaying the final results. It’s important to keep the workflow clean as it will be the proof of work and with a given instruction on how to run, everyone should obtain the same result. (Since there are various parameters here and mismatching even one might changes the result of the entire project, however I’m keeping track of all hyper parameters along the probe/model/dataset’s configuration)

Extracting the hidden states from the frozen models didn’t need as much computational power as training a simple probe, for my next actions I will further optimise the code for probing and the extraction, my main concern is the integrity of the data, I want to make sure the code I’m developing cleverly maps everything together and keeps track of inputs from the beginning of cleaning the dataset to when we are  representing the layer wise probing system.  I will also work on the project files and keep the root clean.

30/8/2026

I have made significant changes to my code and have several backups, linking the dataset cleaning -> extracting the hidden states ->  training probes on the hidden states (labels remain the target) -> validating on the datasets ->  compare the layers of the same model -> compare the performance of different models. But what I lack is a unified class which performs all this with a model name and dataset. I am also using advanced AI tools to better structure the workflow of my project.

Clean and organised project root,  readme file, comments and documentation. with a version control I can easily trace back the files that are accidentally lost, improved the performance of the analysers for a more robust error check during the runtime of my project before merging it as an application.

There are many points to improve, make the extraction code and generalise (*(any) ->(to) *(any)) as possible and make the probe code as fast as possible (after these I can move on to merging them as one python class and application). Next I have to consider how to use the promised QWEN models, different models, different interpretability/explainability methods, different hyper parameters per run. It feels like a never ending fight and you only have an old Swiss pocket knife. The improvement list is not finished either because comparing and cross validating all  the results is just a part of the project and a hunch to find a pattern. There has been a promising progress with the extraction process, however they are all bundled behind a question mark which stains the integrity of the data in the project pipeline. Currently many file saving attempts are in place to stop this, but from deep analysis it can be observed they have been in vain. The long term solution is using OOP designs with classes and inheritance. Even though we are technically not creating an application here, but the methodology will help the project pipeline and possibly allows me to turn this project into a simple interface for probing language models.

1/9/2026

I have had noticeable progress with refining my code, I am stuck with a slow apple silicon cpu without a way to take advantage of my gpu, therefore I worked more on making my code clean as well as crash and bug free. I haven’t spent much time on documentation as I am falling behind my delivery schedule, due to slow progress and insufficient result to convey meaning from them.

I have contagious GitHub commits and atomic writes and processing of model’s hidden states as well as probing each layer of the models. Even if my kernel crashes during a fit for a probe, the atomic file writer will save the state of the probe and can progress upon it. This will significantly improve the entire pipeline of my work, training different probes on the whole datasets, different models, repeats and varying hyper parameters needed to be recorded.

I have made each section of the project I was working on as robust and generalised as possible, mainly for ease of use, since my computer is always running hidden state extraction and training and testing probes so it’s always slow and kernel crashes often, this new approach completely flattens the project with no failure. Moreover, to extend of this problem I am planning on creating a single python class with interface which will correctly execute my separated project files, via a neat interface capturing user’s needs. I hope this project could be found useful for someone else since it can work with a given dataset and a given model name on hugging face. It would ideally pre-process the dataset automatically (we just need the text column and the label) so if somebody decides to use my project, they aren’t asking where does emotion learning happens in LLMs like QWEN, they can ask how recoverable is my question from the answer and what layers are responsible for this ?

2/9/2026

I have made noticeable changes to the code and overall have improved the speed and pipeline integrity of the code. I don’t have to worry about kernel crashes anymore, I have atomic file writes throughout my project, golden files only for saving the state of the code and will be deleted on full result completion (always only one per probe).

I have made GitHub commits consistent so there would be other references for the timestamp of this project,  made analysers more robust and able to check the hidden states, project files and probe’s performance integrity.  Moreover, I have made the pipeline file I wanted and it can successfully meet user’s probing needs. However, running this file on large data or big probes would take a lot of time.

Since my entire project is result centric, I wanted to have this pipeline file for demonstration purposes, maybe it can act as a smaller version of my goals and only demonstrate how we probe a model and provide a visual display of the lifecycle of the data.

3/9/2026

I have extracted the hidden states of almost half of the 25 selected model, but I haven’t finished probing the first model (BERT). The pipeline is mainly slow due to the fact we are using 4 different probes with different layer depth and complexity. From my previous experiment, I already know the best performance probes were with 1 and 2 hidden layers respectively. Wish I could resolve these ambiguities with my supervisor. I wouldn’t have ended up with trying to use 4 different probes to put them after each layer of each of the 25v models while thinking maybe I need one or two other datasets for better demonstration of the results. Yes it’s true that we can cross validate them with each other and extract meaning, but it’s more time consuming than that.

Currently, I’m trying to implement a single python class for executing my probing pipeline, I shall use this pipeline to add more explainability and interpretability methods. As if I’m writing a code for understanding the characteristics of any given model. (Which will be directly and relevantly limited to the datasets users provide besides mine)

I have already implemented most of what I have promised in the specification, however due to slow progress on extraction / probing I have decided to refine my current code further.  For my next action plans, I’m looking for a proper cloud environment for expensive runs (bigger models), a spare laptop or PC for extracting and probing smaller models,  is there a way to take advantage of parallelism (=) and concurrency(-_-_-) with this project ? How to handle atomic cases ?

3/9/2026

I have had significant progress with correcting the probing code explicitly, new documentation files, modifications to the rest of the code, plus changes in naming conviction.

The probing code now can successfully save the probe’s state for a trial with a set of hyperparameters, I have gathered information and resources on how to move the code and explicitly the extraction and probing on two different machines, I have updated analyses code and probe code bundle logic, changed the name of the files for ease of typography and convenience in conviction.

The code will be moved to different machines to split the load of the work on different cpus. The code is poorly documented and there are vague parts needed to be explained, the probing code should be sound proof similar to the extraction code (more trust worthy), although what I’m doing with probes isn’t fundamentally trustworthier than the extraction process, so it’s normal to have some vague areas and ambiguities relatively speaking to the correctness of the extraction and probing process.

4/9/2026

Progress with moving the code to new machines, new documentations / guidelines and steps needed to be taken for completion of the project’s code. Bigger dreams in the absence of my supervisor. There are many areas of the code that need improvement, currently the only sophisticatedly completed file in my project is extraction file, which was easy to get it work atomically with the frozen models.

The core idea of what I’m doing is manual concurrency and parallelism,  for speeding up the pipeline of the project, next I will fall back to generalising the codes a bit further, so that it would look closer to a python library, maybe I could establish it as one in future. To be able to probe any model using any dataset with manual configuration for probes is genuinely a useful library, if it had existed, it would have made my work a whole lot easier.

Thinking about actually implementing concurrency and parallelism with collision checks sounds like the biggest hassle that can come into my mind right now, considering the scope of my project and the type of machines and cpus I’m working with this sounds more like a dream to achieve.

5/9/2026

I have spent days trying to move my project into a slower incompatible pc and laptop, I can’t keep track of the entire file system, I should either split the extraction / probe, or datasets, I have to split the work wisely between the available hardware that I have. For example the Mac computer lacks loading QWEN 7b but it can slowly but surely load smaller models. Maybe I can split the work like this.

Worked on another version of the pipline file and managed to bundle all the pipeline files into one main pipeline file for my project, which has more demonstration purposes than actually extracting or probing models on full datasets, it provides a user friendly explanation of what we are doing here exactly.

I have already optimised most areas of the extraction / probing code,  I can work on other files when they run on the background and I can make audit experiments for the generated CSVs and plots.  I am building package wheels and setting up installers, preparing the code (paths), light-weight runners, matching versions and dependancies,  requirements and machine system files and operating system file requirements. All of which would be easier if I create a python class and can regulate the entire process from its constructor and parallel checks and calls.

6/9/2026

Finished the work with pipeline for visualisation and demonstrations, modified the probe code to fix a problem during the run when repeats are set to 1. Improved the logic of the pipeline file, introduced new commands and novel approaches.

Improved time complexity, computational complexity and storage complexity,  resulting in omitting unnecessary code, external hard rive for saving the results and proper error handling and using verbose -> debugging and silent mode for fast runs.

Next I will also unify the analyser file into one main local project file for a more specific analysis of the result and checkpoint and assert system, can also be using within the pipeline to constantly check for anomalies and analyses the newly generated results before taking the action on the final result instance. This would be a major help and a step in the right direction of moving the entire project into a single python class master, responsible for execution and orchestrating the existing files, currently we are refining the computational complexity of each function class and file so that hopefully they also would work as elegantly right next to each other from the master class of my project.

7/9/2026

Worked on the analyser and pipeline, created a unified version of analyser for the entire project, now we can compare results, audit and analyse results using the most recent standards and visualisation and demonstration techniques. Removed overhead files and cleaned directories,  improved the documentation, commenting and explainability of the code, other minor improvements.

The project’s file structure and purpose is so clear now that it sounds like it’s talking to me about the goal of the project,  I have refined most of my main files the only real parts missing from my current pipeline and project as a hole, is documentation, commenting and the test suite that is yet to be build.

I’m more interested on expanding the radius of my project, with a neat pipeline and reusable classes and functions, I’m ready to explore new explainability/interpretability techniques as well as new datasets that I have already mentioned in my specification, since I have already planned for this occasion I don’t really need supervision or guidance I just have to research and implement what I have promised.

8/9/2026

Improved the Master Datasets file to include empathetic dialog and emoBank datasets as default and local datasets, I have downloaded and saved them using the very same code, and I have made a fundamental prerequisites basis for downloading and processing Any datasets regardless of their text and target labels.

I have had progress with refining the code, each section has it’s own finished and patched code, further improvements and for generalisation and expansion purposes, therefore after adding these two new datasets into my pipeline, I would try different explainability and interpretability techniques to gather data from different perspective to back-up my claims.

Completion of Master_Dataset, adding the new datasets into extraction pipeline,  merging the existing files into one python class that can successfully incorporate all the files, meanwhile each file which has it’s own purpose can be executed independently for a specific task. Technically I’m still behind because I don’t have enough QWEN model extraction results, the model’s configuration is fairly heavy without a Nvidia GPU.

9/9/2026

I have noticed something strange about my workflow, before when I tried to expand my area of project into different models, datasets, explainability and interpretability techniques, I would have normally gotten lost, but now the project’s pipeline and the final result I’m expecting have became much more clearer and expanding the project doesn’t sound like something bad, overhead or confusing. Instead it’s acting like a beacon lighting my way.

I am working hard to implement the expansion idea that I have but it’s proving to be time consuming, specifically on how to incorporate those relevant ideas into my project and make the final submissive meta heuristic code and approach for foreign data / model / techniques (enough verbose).

Remains from current code: Documentation, commenting, readme, spacing, naming, main class, project root structure, visualisers need improving, debugging, validation, test suites,  report writing  —— After all that — >  The Expansion (new models / datasets / techniques).

10/9/2026

The master_dataset file now can download the raw dataset and pre-process them under a different sub folder, this is the type of result I have been working on and I’m glad to have reached here.  There are many internet connectivity issues which seems to be slowing my progress down.

Introducing new relevant datasets is an extreme help for this project, on top of this I can download, process and use these datasets in my code with just a valid url for the source of the dataset.csv file. Some datasets are surprisingly large, like amazon’s polarity is 4m rows and approximately 2Gb of raw chunk of text, which is computationally expensive to pre-process and takes long to extract from models, however it could be worse the consistent results at the end and concluding a backed up hypothesis with valid and large data, to a no point of miss understanding (by comparing the results of different datasets).

One core issue that I’m currently facing is that most of the resources on the internet is blocked for me, since my country blocks and filters most of the content on the internet and has infrastructure which only accepts internal sites or highly trusted platforms. And most of the highly accepted and famous platforms have blocked access from my country due to the war going on Indian Ocean and straight of Hormuz.  Therefore I am cut off from both the server and receiver ends, making my research area and content I can download highly limited and out of bound, I even have problems installing packages from pip. Nothing works without a VPN and VPNs don’t work on Mac.  AAAAAAAAHHHHHHHH.

11/9/2026

Due to continuous writes to me ExFat 2Tb my passport hard drive, I have lost my downloaded datasets, model shards and configuration files, my previously saved result on the hard drive is just gone. I have spent months trying to collect that data, due to lack of memory on my Mac I had to resolve to this approach, but it has failed, writing the hidden states online to google drive is also not an option, despite the internet problems in my country the size of these files, online storage options are also very expensive and not an option for me.

At this stage I attempted to repair my external hard rive using my windows 7 pc and diskpart command,  since my Mac didn’t detect it and windows did, I scanned the hard drive for broken/corrupted/missing sectors, the hard drive was fine so I thought the issue was due to ExFat formatting which doesn’t support large model files, but it’s an convenience to use with both Mac and windows machines. I had to format my hard drive with AFPS which is not supported by windows (normally and without installing the necessary packages) but it does support my project hidden_states files.

Since I have lost most of my work, I will use this opportunity to enhance my extraction and pre-processing pipelines, using more robust coding approaches and generalised no point of failure runs.

12/9/2026

Made stable connection tokens via cloud fair, now I can bypass the internet limitations for most of my project areas, I have mostly cleaned the project structure and the underlying program. downloaded some of the models including QWEN to continue extraction.

One suggestion that came into my mind was, creating a very linear (monoloth) pipeline in which I process one row of text and then send that over to extract code and extract that very single row of data. I have also made a usable file for downloading the models again if we lose them, we just need a cloud fair token.

Continue over the extraction and probing the models, try to extract meaningful results from the final results and their plots, move over other interpretability and explainability techniques. I have already placed over 7 datasets with emotion labels for targets, and my code allows me to remotely download process and use the dataset to extract hidden states.

12/9/2026

Significant improvement to the master dataset file, to include 5 new datasets and developed an open platform for remotely downloading and processing any dataset, using just their url.

-

-

16/9/2026

Had some personal issues over the past few days and couldn’t even touch my project for a few days. I have recently lost all my downloaded models, their extracted hidden states as well as the probing result, due to some formatting issue with my external hardrive (ExFat does not support large model files properly, AFPS is a much more valid option) and after resolving the issue with my storage, I have made several modifications to the code, now that I have the chance (excuse) to work on a new pipeline with faster and more nuanced explanation from the code.

Made stable download files, for properly downloading the hugging face models directly on my disk, have made some modifications to the extraction path logic to use a new structure for saving the results and raw materials. Due to current internet limitations in Iran due to the current war, I am blocked from accessing hugging face model’s configuration files, I’ll have to either use a vpn, curl connection or a cloud fair worker which can perform this cross platform task.

I have really fallen behind my project timeline, a month ago I had a working code which was constantly extracting hidden states and probing the result from another file while reading the same saved result by extraction. Now that I have the chance to adapt a new pipeline, maybe I can make the process contagious. From downloading the model and dataset to pre-processing, extracting and probing them. Using a single python class and my already separated project files.

19/9/2026

Continued over the extraction and constructed a reliable runtime code adaptive with kernel crashes and internet filters. Added the new QWEN3 series’s tiny models into my pipeline, Documentation for the code, logbook, final report and commenting. Organised project root structure and the results folder structure.

I have had some difficulty refining the master datasets file to generalise to new datasets, though I have a clear idea of what I should do to achieve it, since we are only interested in text and target columns and no other data is vital for our research (maybe a sentiment score in the future).

I have the extractor and the probe code running alongside each other, one writing the hidden states and the other one is reading it and training probes with it. The entire process is more time consuming than technical, I have to wait for hours to notice a progress or a result worth analysing. This is the main reason why I have decided to move on to new explainability and interpretability techniques.

20/9/2026

I have made significant improvements to the extraction / probing pipeline and made the entire code, general, autonomous, smart and atomic (collision free). Since the process of extraction as well as training the probes on the hidden states takes more time than anticipated, one probe takes about 2-3 hours to do 2 repeats.

Given my situation and the fact that I have already lost all my results once due to external storage corruption / format miss match therefore I have decided to also work on other explainability and interpretability techniques, I have already added the new datasets. I will write the necessary project files for implementing each techniques, along with their explanation. Since almost 2 years has past since I have conducted the research for materials and requirements, I have promised old explainability techniques in my specification. But that will not stop me from gathering and applying the latest advancements, libraries and techniques regarding this project.

I have researched the latest explainability / interpretability techniques and managed to implement the 10 most relative to my work and least time consuming, I have promised techniques like LIME and SHAP in my specification and will refer to them if time allows me, but for now instead of going after what was promised in extra I’ll go for latest advancements and attempt to implement and learn from them.

21/9/2026

Improvements and fixes for probe.py and extraction, i have faced some issue here for constructing the dataset contracts from scratch, previously I had isear and goemo datasets and had their contracts already made specific to them.  But now I have placed 8 datasets into my pipeline and can add them easily via a url and have their raw at my processing code. I think it’s a better idea to split the isear and goemo contracts into something like single and multi label classifications. Then I would hopefully be able to accept any dataset for probe and the code wouldn’t require manually writing the contracts for each dataset you add.

Implementing new explainability / interpretability techniques under their own files and using a shared file to act like a bus for my project. Updating the probe logic so it would write atomically and to automatically accept any dataset, purely though the fact that they are single label or multi label, other parameters here would be pre processed and regulated by the probe + dataset + hidden states code.  The computational complexity for probing is higher than that of the extraction, allowing parallel execution for each mode x next_dataset.

After finishing the suggested correction, I’ll research more on the latest advancement and techniques which could be used for my project, meanwhile I’ll have the code running, extracting hidden states and probing them at the same time. I have red a few papers about probing on QWEN3 models which are suggesting that probing task is void and it does not learn the emotional representations but the nuanced emotional data decoded in the text itself and the model is not learning emotions it is learning the datasets we give them.

21/9/2026

-

-

-

Date

Key activities

Outcomes

Comments/Action plans

Date

Key activities

Outcomes

Comments/Action plans

Date

Key activities

Outcomes

Comments/Action plans

Date

Key activities

Outcomes

Comments/Action plans

Date

Key activities

Outcomes

Comments/Action plans

Date

Key activities

Outcomes

Comments/Action plans

Date

Key activities

Outcomes

Comments/Action plans

Date

Key activities

Outcomes

Comments/Action plans

Date

Key activities

Outcomes

Comments/Action plans

Date

Key activities

Outcomes

Comments/Action plans

Date

Key activities

Outcomes

Comments/Action plans

Date

Key activities

Outcomes

Comments/Action plans

Date

Key activities

Outcomes

Comments/Action plans